HRMS Platform — Phase 1: Foundation + Core Modules

An enterprise HRMS of this size cannot land in one pass. This plan builds the reusable foundation plus the first working end-to-end modules, so every later module drops in without touching the shell, design system, auth, RBAC, i18n or data layer.

Phase 1 (this build)

Shell & design system

- Collapsible left sidebar with all 10 module groups, expandable sub-items, active highlighting, icons, permission-aware filtering; mobile drawer.

- Top bar: breadcrumb, page title, global search, notifications, language switcher, theme toggle, user menu with role + logout.

- Material-inspired corporate design tokens (blue primary, muted secondary, Inter, soft shadows, compact enterprise density) in src/styles.css; light + dark.

- Reusable primitives: PageHeader, StatCard, DataGrid (search/sort/filter/pagination/page size/multi-select/row+bulk actions/column visibility/export/print/responsive card fallback), FormDialog, ConfirmDialog, StatusBadge, WorkflowTimeline, EmptyState, Skeletons, FilterBar, chart wrappers.

i18n + RTL

- Lightweight typed i18n provider with en/ar dictionaries, t() and namespaces, dir switching on <html>, logical-property styling so all layouts mirror, preference persisted.

Auth + RBAC (Lovable Cloud)

- Email/password login, forgot/reset password, session handling, protected routes under _authenticated.

- user_roles table + has_role() security-definer function; roles: Employee, Manager, HR Admin, Time Office Admin, Payroll Admin, Recruiter, Training Admin, System Admin.

- Permission map (module/page/action: view, create, edit, delete, approve, reject, export, print, configure) driving nav + action visibility, enforced server-side by RLS.

Data + service layer

- Postgres schema for the core domains: organizations, employees (+address, identity, skill, qualification, family, employment history, document), departments, cost_centers, shifts, shift_patterns, shift_assignments, attendance, swipe_logs, timesheets, absence_reasons, overtime_requests, leave_types, leave_requests, leave_balances, leave_transactions, travel_requests, trainings, payslips, announcements, notifications, audit_logs — all with org_id, status, and audit columns, RLS + GRANTs.

- Repository/service abstraction (src/services/*) returning domain models; components never touch the DB client directly, so swapping in an ASP.NET Core + EF Core + SQL Server API later is a single adapter change.

- Realistic seed data via migration INSERTs (employees, departments, shifts, attendance, leave, OT, travel, payroll, announcements, notifications) so no screen is empty.

Working modules in Phase 1

- Dashboard: 10 stat cards, attendance/leave/headcount/overtime charts, pending approvals, announcements, holidays, birthdays.

- Employee Self Service: attendance/swipe/leave/absence history, leave balances, shift pattern, dependents; regularization / extra time / WFH requests.

- Leave Management: request, approval queue, balances, cancellation, planner calendar.

- Core HR Employee Master: list grid + tabbed profile (About, Address, Identity, Skills, Family, Employment History, Documents) with add/edit dialogs.

- Time & Attendance: Time Card report, Punch In/Out, Manual Attendance, Shift Roster + assignment, Timesheet Correction.

- Notification center, audit-trail viewer, global grouped search.

- System Configuration area with Organization, Roles & Permissions, Theme Setup (persisted).

Placeholder-free stubs Remaining modules (Learning, Recruitment/Engagement, Travel config, Payroll processing, Surveys, Rewards, Social Feed, Lifecycle, Appraisal, Face Attendance, Digital ID) get real routes rendering the standard page pattern (header, toolbar, filters, populated data grid, dialogs) on seed data — no dead links.

Later phases

Deepen each stub into full workflows: Payroll processing + bulk payslips, Travel & Expense, Employee Life Cycle (separation, transfer, PAF, appraisal), Learning, Recruitment, Surveys/Rewards/Social Feed, Face Attendance & Digital ID, plus the full configuration matrix.

Technical notes

- TanStack Start + TanStack Router file routes; server functions for all data access; RLS everywhere; _authenticated layout gate.

- Each route defines its own head() metadata.

- Workflow states (Draft → Submitted → Pending → Approved/Rejected/Cancelled/Completed) modelled once as shared enum + WorkflowTimeline and reused by every request type.

- Audit fields written by triggers into audit_logs for HR transactions.