Convert KEN-HR to C# Blazor Server + Clean Architecture — Foundation

Important constraint

This environment builds and runs React/TanStack Start only. There is no .NET SDK, Blazor host, or SQL Server here, so the C# solution cannot compile, preview, or deploy from Lovable. It will be generated as source files in this project under dotnet/, ready to open in Visual Studio or build with dotnet build on your machine.

The existing React HRMS stays untouched and keeps running as the live UX reference.

What gets preserved, replaced, and re-created

Preserved (ported 1:1 in structure and behaviour)

- All 11 modules and the full navigation hierarchy from the current app (~52 child items), with EN/AR labels and FontAwesome icon mapping.

- Corporate Blue palette, light/dark theming, Arabic + RTL, responsive shell (drawer, collapsed rail, app bar, user menu, notifications, global search).

- Business rules already encoded: registration validation (employee no., joining date, user ID pattern and forbidden characters, password complexity, confirm match), support ticket limits (200/150/2000 chars, file upload).

Replaced (technology swap)

- React components to Razor Components (.razor + .razor.cs code-behind).

- shadcn/Radix UI to MudBlazor 8.8.0 components.

- TanStack Router file routes to Blazor @page routing with the same URL paths.

- React Context (theme/language) to MudThemeProvider plus ASP.NET Core localization with .resx.

- Supabase tables/RLS to EF Core Code-First entities on SQL Server, with ASP.NET Core Identity and policy-based authorization.

- Supabase Storage to IFileStorageService with a local/Azure Blob implementation.

Cannot convert directly (re-created with Blazor equivalents)

- Recharts charts become MudBlazor MudChart.

- Client-side Zod schemas become FluentValidation validators in the Application layer plus DataAnnotations on DTOs.

- Sonner toasts become ISnackbar.

- CSS oklch design tokens become MudBlazor MudTheme palettes plus a small custom CSS layer.

- Supabase Auth email activation becomes ASP.NET Core Identity email confirmation with a configurable 48-hour token lifespan.

First deliverable: foundation only

Solution and four projects, no HRMS module implementations yet.

HRMS.sln

src/

HRMS.Domain/         Entities, Enums, Exceptions, Interfaces, ValueObjects

HRMS.Application/    Interfaces, DTOs, Commands, Queries, Validators, Mappings, Services

HRMS.Infrastructure/ Persistence (DbContext, Configurations, Migrations), Repositories, Services, DI

HRMS.Web/            Blazor Server host, Layout, Components, Pages, Resources, wwwroot, Program.cs

tests/

HRMS.Application.UnitTests/

Domain

- BaseEntity, AuditableEntity (CreatedBy/CreatedDate/ModifiedBy/ModifiedDate, RowVersion), ISoftDeletable.

- Foundation entities in Phase 1: Employee, Department, Position, CostCenter, Location, AuditLog, plus Identity-side User, Role, Permission. The wider entity list (family, skills, qualifications, employment history, documents, leave, attendance, shifts, overtime, WFH, holidays, announcements, training, travel, payroll/payslip) lands with its own module phase, not up front.

- Enums: EmployeeStatus, Gender, Language, ApprovalStatus.

- Exceptions: DomainException, BusinessRuleViolationException, NotFoundException.

- No EF Core, ASP.NET, or MudBlazor references.

Application

- Contracts: IRepository<T>, IUnitOfWork, ICurrentUserService, IDateTimeProvider, IEmailService, IFileStorageService, IAuditService.

- Command/Query folders scaffolded per module, with the Employee slice as the reference pattern (CreateEmployeeCommand, UpdateEmployeeCommand, DeleteEmployeeCommand, GetEmployeeByIdQuery, GetEmployeesQuery).

- Result<T>, PagedResult<T>, validation exception type, AutoMapper profile, FluentValidation registration, AddApplication().

Infrastructure

- ApplicationDbContext : IdentityDbContext<ApplicationUser, ApplicationRole, Guid> with DbSets for foundation entities.

- One IEntityTypeConfiguration<T> per entity: keys, foreign keys, unique index on employee number, max lengths, concurrency token, indexes.

- SaveChangesAsync interceptor filling audit fields and writing AuditLog rows (user, timestamp, action, entity, entity id, old/new value, IP).

- Repository implementations, SmtpEmailService, LocalFileStorageService, CurrentUserService.

- AddInfrastructure(IConfiguration) reading ConnectionStrings:DefaultConnection — no hard-coded connection strings.

- InitialCreate migration ready for dotnet ef database update.

Web (Blazor Server shell)

- Program.cs: Razor Components with interactive server render mode, MudBlazor 8.8.0, Identity, authorization policies (Employee, Supervisor, Manager, HR, Payroll, Administrator, SystemAdministrator), localization, logging, DI wiring.

- Layout/MainLayout.razor(.cs): MudLayout, MudAppBar (global search, language toggle, theme toggle, notification menu, profile menu), MudDrawer with collapsible MudNavGroups.

- NavMenuService porting the current navigation definition: all 11 modules and their children, localized labels, FontAwesome icon keys.

- HrmsTheme.cs: Corporate Blue light and dark MudTheme, Plus Jakarta Sans plus IBM Plex Sans Arabic typography.

- RTL: MudRtlProvider bound to the request culture, culture cookie endpoint, SharedResources.en.resx and .ar.resx.

- Shared components scaffolded: PageHeader, Breadcrumb, KpiCard, EmptyState, ErrorState, LoadingIndicator, SearchToolbar, FilterPanel, ConfirmationDialog, DeleteConfirmationDialog, EmployeeSelector, DepartmentSelector, DateRangeSelector, EmployeeCard, ApprovalTimeline, AuditHistory, FileUpload, DocumentViewer, NotificationPanel.

- Auth pages ported from the current React screens: Login, Forgot Password, Register (all field rules preserved), registration success with the 48-hour activation notice, and Support Ticket Submission with upload.

- Dashboard page with KPI cards and MudChart; every other module gets a placeholder page at the matching route so navigation is fully walkable.

- appsettings.json and appsettings.Development.json with connection string, mail, storage, and localization settings.

Technical notes

- Target net8.0, nullable reference types enabled, implicit usings, async with CancellationToken throughout.

- MudBlazor pinned to 8.8.0; Bootstrap loaded for grid and utility classes only, scoped so it does not conflict with MudBlazor.

- FontAwesome via CDN link plus a C# icon-name constants class mapping every module.

- No DbContext access in .razor files — pages call application services only.

- dotnet/README.md documents build, migration, and run commands.

Phase roadmap after this pass

Each phase is one vertical slice set: entities, IEntityTypeConfiguration, DTOs, application service + FluentValidation, repository, MudDataGrid page with server-side paging/sorting/filtering, .razor.cs code-behind, MudDialogs, authorization policy, audit logging, unit tests. A phase closes only after structure, navigation, DI, validation, authorization, responsiveness, and Arabic RTL are checked.

- Architecture foundation (this pass) — solution, 4 projects, DbContext, InitialCreate

- Authentication — Identity, roles (System Administrator, HR Administrator, HR Manager, Manager, Supervisor, Employee, Payroll Administrator, Time Office Administrator), permission-backed policies, login/forgot-password/register/activation/support pages

- Shell and navigation (delivered with this pass; revisited for auth-aware menus)

- Dashboard — KPI cards, MudChart

- Core HR — Employee master, family, skills, qualifications, employment history, documents, Department, Position

- Time & Attendance — Attendance, AttendanceSwipe, Shift, ShiftPattern, OvertimeRequest, WorkFromHomeRequest, PublicHoliday

- Leave Management — LeaveType, LeaveBalance, LeaveRequest, eligibility and balance rules in Application/Domain

- Employee Lifecycle — onboarding, transfers, performance, offboarding

- Learning Management — Training, TrainingCourse

- Recruitment — requisitions, candidates, offers

- Travel & Expense — TravelRequest, expense claims

- Payroll — Payroll, Payslip, calculation services

- System Configuration — company, lookups, announcements, roles/permissions admin

Migration inventory (drives the phases)

Existing React app is audited first and mapped 1:1: 11 nav modules and ~52 child routes in src/lib/navigation.ts, the app shell, global search, stat/section/timeline/empty-state components, Login, Forgot Password, Register, Support Ticket, Dashboard, Employee Directory, Onboarding Wizard, and module stubs. Anything that cannot be auto-converted (Recharts, Zod schemas, Sonner, oklch tokens, Supabase auth/storage) is listed above with its Blazor replacement rather than dropped.